# CHOREDATA OS

## SCOPE OF WORK – REVISION 2.0 (FULLY EXPANDED)

### AI-Powered Institutional Investment & Trading Platform ("VAIIP")

| **Project** | AI-Powered Investment Intelligence & Execution Platform ("VAIIP") |

| :--- | :--- |

| **Founding Trader / CEO** | Ajomovuai Arausi |

| **Co-Founder / CTO** | Dere Ukere |

| **Effective Date** | 5th September 2026 |

**Confidential Working Document**

---

## 1. Parties

This Scope of Work ("SOW") is entered into by and between the following parties:

- **Founding Trader / CEO ("Trader"):** Ajomovuai Arausi, providing domain expertise, strategy frameworks, capital, and premises.

- **Co-Founder / CTO ("Developer"):** Dere Ukere, a full-stack developer and AI specialist, providing software design, development, deployment, and technical leadership.

---

## 2. Project Overview & Objectives

The parties agree to design, build, and commercialize the **Vianomics AI Investment Intelligence Platform ("VAIIP")**. This is not merely a trading tool but a complete, AI-augmented institutional investment operating system.

The system will be developed in three overlapping phases, guided by a master architecture that formalizes the investment decision pipeline: **Research → Valuation → Timing → Risk → Allocation → Execution → Monitoring → Learning**.

- **Phase 1: Institutional Investment Engine (Foundation):** Build the core internal system that automates the Trader's entire investment workflow, from initial screening to portfolio monitoring, based on the proprietary 8-layer hierarchy and all 35 Parts of the VAIIP framework.

- **Phase 2: Multi-Tenant SaaS Product:** Productize the validated internal engine into a secure, multi-tenant SaaS platform for independent traders, family offices, and small funds, with tiered feature packaging.

- **Phase 3: Data & Strategy Marketplace:** Aggregate anonymized intelligence and create a marketplace for vetted strategies, generating a network-effect flywheel.

The system is designed to distinguish between a good company, a good investment, a good trade today, an appropriately sized trade, and a good portfolio allocation.

---

## 3. Roles and Responsibilities

### 3.1 Trader Responsibilities

- **Subject Matter Expert:** Define and document all trading strategies, risk rules, and discretionary workflows as specified in the VAIIP architecture (Green Zone, Rule #1, Pyramiding, etc.).

- **AI Training & Validation:** Act as the primary validator for all AI models, feature engineering, and agent outputs. Define the **Ten Investment Questions (Part 34)** to be answered by the system.

- **Capital & Expenses:** Provide capital for all pre-approved third-party costs including cloud hosting, data APIs (Yahoo Finance, TIKR, FRED, Alpha Vantage, Interactive Brokers, etc.), and legal expenses.

- **Commercial Lead:** Lead customer discovery, sales, and product-market fit testing within a network of professional traders and institutions.

- **Infrastructure:** Provide a furnished private office and utilities as referenced in Section 7.

### 3.2 Developer Responsibilities

- **Full-Stack Architecture:** Architect, code, test, and deploy the entire software stack. This includes the Data Layer, Investment Intelligence Modules, AI Agent Framework, and Governance Layers as defined in all 35 Parts.

- **Data Engineering & AI/ML:** Manage all data pipelines, AI/ML models, and the multi-agent orchestration layer as defined in the VAIIP specification.

- **Deliverables:** Deliver clean, documented code with version control. All project IP will be assigned to the company per Section 8.

- **Reporting:** Provide weekly progress demonstrations and maintain a prioritized product backlog that aligns with the 8-layer hierarchy.

- **Trial Project:** Complete a one-month trial project as a condition of the full engagement.

---

## 4. Technical Deliverables

This section details the software modules to be built, organized according to the master architecture. **Every Part (1-35) is explicitly listed as a deliverable or sub-deliverable.**

---

### 4.1 Phase 1 – Institutional Investment Engine (Initial Build)

#### SECTION I: STRATEGIC FOUNDATION (Parts 1-3)

**D1.1 | Part 1 | Investment Mandate & Objectives Engine**

**Scope:** Build a configuration module that defines the investment philosophy (fundamentals-first, margin of safety, technical confirmation), portfolio split (70% Investment / 30% Trading), and performance targets (15-20% annual return, <15% drawdown, Sharpe >1.5).

**Acceptance Criteria:** The system applies the mandate as constraints in all downstream decisions (screening, risk, portfolio allocation).

---

**D1.2 | Part 2 | Investment Universe Manager**

**Scope:** Implement a configurable universe that includes US-listed small-to-large cap equities and equity futures. The system must allow for future expansion into commodities and crypto. Hierarchical filtering (Global Market → Eligible Markets → Approved Universe) is required.

**Acceptance Criteria:** System can filter and manage a universe of defined assets. Hierarchical filtering is functional.

---

**D1.3 | Part 3 | Universal Data & Research Infrastructure**

**Scope:** Build an ETL pipeline to ingest, clean, normalize, and store data from specified sources: **Fundamental** (Yahoo Finance, TIKR, Macrotrends, GuruScreener, SEC EDGAR, Spreadsheets, Ruleoneinvesting), **Market** (Interactive Brokers, Alpaca, Tradingview, Tradier, Alpha Vantage, Financial Modeling Prep, Tiingo), **Alternative** (future: Bloomberg, Reuters, Benzing, Sentiment, Social data, Satellite data, Blockchain/on-chain data), **Macro** (FRED, PMI (Services), PMI (Manufacturing), Consumer confidence (UMCSI), Building permits, GDP, CPI, PPI, Employment, Interest rates, Credit spreads, Yield curve, Dollar, Commodities, Liquidity). Data must be point-in-time to prevent look-ahead bias.

**Acceptance Criteria:** All specified data sources are connected and feed a unified time-series database. Data quality meets the requirements for research and backtesting.

---

#### SECTION II: INVESTMENT INTELLIGENCE (Parts 4-7)

**D1.4 | Part 4 | Green Zone Screening Engine**

**Scope:** Build the first hard quantitative gate: a 20-criteria screener (Revenue Growth, Net Income Growth, Operating CF Growth, Margin Expansion, ROE, ROIC, Revenue/Receivables, Cash Conversion, Share Count, FCF/Share, P/FCF, BV/Share, Dividend Growth, Economic Moat, Current Ratio, Debt/EBITDA, Interest Coverage, DSCR, Intrinsic Value Discount, Technical Setup). Calculate a score (≥15/20 to pass) and identify critical risk-control failures that can block a stock.

**Acceptance Criteria:** Engine screens the entire universe and flags candidates with a score ≥15/20, highlighting key metrics. Rejects/Watchlists are correctly categorized.

---

**D1.5 | Part 5 | Special Valuation Screens (Sector-Adjustment Layer)**

**Scope:** Build a sector-adjustment module that applies appropriate valuation metrics based on industry: Banks/Insurance/Real Estate → P/B/NAV; Commodities → cycle-appropriate valuation; Growth → forward P/E, EV/EBITDA, FCF, EPS CAGR, revenue estimates, and revisions.

**Acceptance Criteria:** The system correctly applies sector-specific valuation logic and flags inappropriate metric usage.

---

**D1.6 | Part 6 | Institutional Research Dossier Engine**

**Scope:** Automate the creation of a comprehensive research dossier for any stock passing the Green Zone. Must include: **6.1** Executive Summary, **6.2** Business Quality, **6.3** Financial Quality, **6.4** Profitability, **6.5** Return on Capital, **6.6** Balance Sheet, **6.7** Accounting Quality, **6.8** Per-Share Value Creation, **6.9** Economic Moat, **6.10** Growth Drivers, **6.11** Valuation, **6.12** Technical Context, **6.13** Risk Analysis, **6.14** Scenario Analysis, **6.15** Management Quality, **6.16** Industry/Competitive Position analysis modules, **6.17** Investment Thesis, **6.18** Final Scorecard.

**Acceptance Criteria:** System generates a structured, readable dossier for a given ticker (e.g., NVDA) mirroring the 18-section format outlined in Part 6. Includes peer comparison on revenue growth, margins, ROIC, valuation, balance sheet, market share, innovation, pricing power, customer retention, and competitive intensity.

---

**D1.7 | Part 7 | Rule #1 Engine**

**Scope:** Implement the "Four Ms" (Meaning, Moat, Management, Margin of Safety) and "Five Numbers" (Revenue, EPS, Equity, FCF, ROIC) engine. Must calculate a "Sticker Price" and a target "Buy Price" with a margin of safety.

**Acceptance Criteria:** Engine produces a Sticker Price and Buy Price for a given stock. The Margin of Safety is calculated and displayed alongside D1.6/D1.8 outputs.

---

#### SECTION III: MARKET & QUANTITATIVE INTELLIGENCE (Parts 8-11)

**D1.8 | Part 8 | Quantitative Intelligence Engine**

**Scope:** Build a quant module that calculates: Momentum, Value, Quality, Growth, Volatility, Size, Earnings Revisions, FCF Yield, ROIC, Factor Exposure, Beta, Correlation, Sharpe, Sortino, Drawdown. Must include Event Studies, Earnings Analysis, Macro-Event Analysis, Backtesting, Walk-Forward Testing, and Monte Carlo simulations.

**Acceptance Criteria:** Engine calculates factor scores and provides a statistical summary for any ticker or portfolio. Event study functionality is demonstrated on a historical earnings release.

---

**D1.9 | Part 9 | Macro Regime Engine**

**Scope:** Build an engine that ingests macro data (GDP, PMI, Employment, CPI, PPI, Consumer Confidence, Yield Curve, Interest Rates, Credit Conditions, Dollar, Commodities, Liquidity) to classify the economic regime (Recovery → Expansion → Slowdown → Recession) and market regime (Risk-on → Neutral → Risk-off). Must output a sector rotation recommendation. Apply constraints: Max 25% sector exposure, Min 5 sectors, Quarterly reassessment.

**Sector Rotation Rules:**

- **Early Expansion:** Technology, Consumer Discretionary, Industrials

- **Mid Expansion:** Financials, Materials, Energy

- **Late Expansion:** Energy, Materials, Industrials

- **Recession:** Consumer Staples, Utilities, Healthcare

**Acceptance Criteria:** System correctly identifies the current macro regime and provides a recommended sector weighting based on the cycle. Sector rotation recommendations feed into the Portfolio Manager (D1.18).

---

**D1.10 | Part 10 | Technical Timing Engine**

**Scope:** Implement two distinct technical branches:

**Branch A: Mean Reversion**

- Primary triggers: 1-Day RSI(10) < 30, 2-Day RSI(10) < 30, 3-Day RSI(10) < 30, Weekly RSI(10) < 30, Monthly RSI(10) < 30

- Confirmations: CMI(21) < 0, Williams %R(13) < -80, Williams %R(52) < -80, Major Support/resistance, Bullish Reversal, Candlestick Pattern, Volume

- Rule: RSI must align with CMI + Williams %R

**Branch B: Trend Following**

- Primary triggers: Daily Aroon(25) > 99, Weekly Aroon(25) > 99, Monthly Aroon(25) > 99, Trendline Breakout

- Confirmations: ADX, MACD, Ichimoku, Chart Pattern, Volume

- Rule: Aroon → MACD → ADX → Ichimoku → Breakout → Volume

**Acceptance Criteria:** Engine provides a clear "Entry Signal" or "Wait" recommendation with the specific indicators and confirmations that triggered the signal. Technical analysis is explicitly separated from fundamental quality.

---

**D1.11 | Part 11 | Market Timing Overlay**

**Scope:** Build a portfolio-level timing filter using:

**Fear & Greed Index:**

- 0-25: Accumulation

- 25-45: Cautious Accumulation

- 45-65: Neutral

- 65-80: Reduce

- 80-100: Aggressive Risk Reduction

**VIX:**

- <15: Normal

- 15-20: Tighten Risk

- 20-30: Reduce Position Size

- >30: Risk-Off

**Acceptance Criteria:** Engine applies Fear & Greed and VIX overlays to all portfolio decisions. Recommendations are correctly applied. These remain overlays, not standalone trading signals.

---

#### SECTION IV: TRADE CONSTRUCTION & RISK (Parts 12-15)

**D1.12 | Part 12 | Trading Volatility & ATR Pyramid Engine**

**Scope:** Build the trade construction engine (Trading Portfolio — 30% of capital).

**Stage 1:** Dollar Risk → 1.5 × ATR → Initial Position Size

**Stage 2:** Entry + 3 × ATRinitial → Target 1 → DOUBLE POSITION (no profit-taking at Target 1)

**Stage 3:** Recalculate volatility – Current Price × Current 12W ATR% = Current ATR $

**Stage 4:** Tighten stop – New Stop = Current Price − 1.0 × Current ATR

**Stage 5:** At Target 2 – 0.75 × ATR trailing stop OR 50% profit-taking

**Acceptance Criteria:** Engine correctly calculates position sizes, targets, and stops according to the 5-stage methodology. The "no profit-taking at Target 1" rule is enforced.

---

**D1.13 | Part 13 | Investment Risk Management Engine (Investment Portfolio — 70%)**

**Scope:** Build the risk engine for the Investment Portfolio. Implements the 5-test framework:

**Test 1 – Fundamental:** Is the Business (Green Zone) deteriorating materially? → Exit/Review

**Test 2 – Valuation:** Is price at or materially above intrinsic value? → Reduce/Exit

**Test 3 – Thesis Invalidation:** Is the original reason for ownership still valid? → Exit if broken

**Test 4 – Position Size:** Has appreciation made the position excessively large? → Reduce/HOLD unless valuation/fundamentals/thesis dictate otherwise

**Test 5 – Normal Volatility:** Is price merely fluctuating? → Do nothing

**Acceptance Criteria:** Engine monitors all Investment Portfolio positions against the 5 tests and generates appropriate hold/reduce/exit signals.

---

**D1.14 | Part 14 | Risk Management Engine (Core Calculations)**

**Scope:** Build the core risk calculation engine that separates **Risk Calculation** from **Risk Decision**. Calculates:

1. Fundamental & Valuation Risk

2. Position & Concentration Risk

3. Factor & Correlation Risk

4. Leverage & Margin Risk

5. Liquidity & Financing Risk

6. Volatility & Market-Structure Risk

7. Feedback & Path-Dependency Risk

**Simplified Risk Framework:**

1. Fundamental Risk — Is the thesis and valuation still valid?

2. Position Risk — How much can this individual position hurt us?

3. Concentration Risk — How much of the portfolio depends on the same outcome?

4. Leverage Risk — How much can borrowing magnify the loss?

5. Liquidity Risk — Can we exit or survive the drawdown?

6. Market-Structure Risk — Could volatility, crowding, or derivatives amplify the move?

7. Path Risk — Can we survive the journey until the thesis plays out?

**Acceptance Criteria:** Engine correctly calculates all 7 risk dimensions for any proposed or existing position. Outputs structured risk metrics for the Risk Manager Agent (D1.16).

---

**D1.15 | Part 15 | Portfolio Risk Limits Configuration**

**Scope:** Build a configuration module for hard limits:

- Maximum Drawdown: 15%

- Sector Concentration: ≤25%

- Single Stock: ≤10%

- Minimum Sectors: 5

- Correlation Limits

- Cash Requirements

Add pyramid-specific controls: reduced sizing during volatility spikes, VIX-based reduction, and restrictions on new positions at high Fear & Greed readings.

**Acceptance Criteria:** All limits are configurable and enforced by the Risk Manager (D1.16) and Portfolio Manager (D1.17). Violations trigger alerts and blocks.

---

#### SECTION V: INVESTMENT GOVERNANCE (Parts 16-25)

**D1.16 | Part 16 | Risk Manager Agent (Independent Control Function)**

**Scope:** Build the independent Risk Manager Agent with **veto authority**. Receives outputs from all preceding analytical stages and asks: "Can we safely take this risk?" Has authority to block any trade that exceeds risk limits. Operates as the "control function" in the governance hierarchy.

**Acceptance Criteria:** Risk Manager successfully blocks a trade candidate that meets all other criteria but violates a risk limit (e.g., exceeds 15% portfolio drawdown limit). Veto is enforced in the Master Decision Tree.

---

**D1.17 | Part 17 | Portfolio Manager Agent**

**Scope:** Build the Portfolio Manager Agent that asks: "Even if this is a good investment, is it the best use of our capital right now?" Responsibilities: Portfolio Construction, Asset Allocation, Capital Allocation, Opportunity Cost, Rebalancing, Diversification controls, Liquidity management, Sector Exposure, Portfolio Optimization, Position sizing discipline, Volatility monitoring, Drawdown management, Continuous portfolio reassessment, Capacity for Pyramiding, Sharpe Ratio, Correlations, Position Quality, Fear & Greed.

**Acceptance Criteria:** Agent correctly evaluates a candidate against existing holdings and recommends allocation, reduction, or watchlist status. Opportunity cost analysis against marginal holdings is functional.

---

**D1.18 | Part 18 | Capital Allocation Engine**

**Scope:** Build the Capital Allocation Engine where every candidate competes against the marginal existing holding.

**Workflow:** New Candidate → Expected Risk-Adjusted Return → Compare With Existing Holdings → Best Capital Use? (YES → Portfolio, NO → Watchlist)

**Acceptance Criteria:** Engine correctly compares a new candidate against the current portfolio and recommends allocation or relegation to watchlist.

---

**D1.19 | Part 19 | CIO Agent (Executive Synthesis Layer)**

**Scope:** Build the CIO Agent that synthesizes inputs from: Fundamental, Valuation (All), Rule #1, Quant, Macro, Technical, Risk, Execution, and Portfolio. Outputs: Recommendation, Rating, Confidence score, Expected Return, Downside, MOS, R/R, Horizon, Catalysts, Thesis, Risks, Invalidation conditions, Kill Conditions.

**Acceptance Criteria:** CIO delivers a structured recommendation for any candidate, including Rating, Confidence score, and Expected Return. Synthesizes conflicting inputs coherently.

---

**D1.20 | Part 20 | CIO Confidence Model**

**Scope:** Build the Confidence Model that is NOT equivalent to probability of return. Confidence reflects: Agent Agreement, Evidence Quality, Data Freshness, Model Uncertainty, Valuation Sensitivity, Contradictions, and Risk Assessment.

**Acceptance Criteria:** Confidence score is calculated and displayed alongside the CIO recommendation. Score accurately reflects the underlying factors (e.g., high contradiction → low confidence).

---

**D1.21 | Part 21 | Agent Conflict Resolution Protocol**

**Scope:** Implement the formal governance protocol for agent conflicts.

**Example:** Fundamental BUY, Valuation BUY, Quant BUY, Technical SELL, Macro NEUTRAL, Options BEARISH, Risk BLOCK → Result: NO TRADE. Core rule: Risk Manager veto is absolute.

**Acceptance Criteria:** System correctly resolves conflicts. When Risk Manager blocks, the CIO output is "NO TRADE" regardless of other agent recommendations.

---

**D1.22 | Part 22 | Master Investment Decision Tree**

**Scope:** Implement the single master gate workflow:

UNIVERSE → GREEN ZONE ≥15/20? (NO → WATCHLIST, YES → Continue) → FUNDAMENTAL RESEARCH PASS? (NO → REJECT, YES → Continue) → RULE #1 PASS? (NO → REJECT/WATCHLIST, YES → Continue) → MARGIN OF SAFETY ≥20-30%? (NO → WAIT, YES → Continue) → QUANT SUPPORTIVE? (NO → REVIEW, YES → Continue) → MACRO ACCEPTABLE? (NO → WAIT/REDUCE, YES → Continue) → TECHNICAL SETUP? (NO → WAIT, YES → Continue) → ATR/RISK PASS? (NO → BLOCK, YES → Continue) → PORTFOLIO FIT? (NO → WATCHLIST, YES → Continue) → CIO APPROVAL → HUMAN APPROVAL → EXECUTION

**Acceptance Criteria:** The Decision Tree is fully functional. A candidate cannot progress to execution unless all gates pass. The workflow is the central operating logic of the system.

---

**D1.23 | Part 23 | Entry Protocol**

**Scope:** Build the Entry Protocol that defines a stock as "TRADE-ELIGIBLE" only when all required gates pass:

1. Green Zone ≥15/20

2. Valuation/MOS acceptable

3. Rule #1 acceptable

4. Technical setup confirmed

5. Market conditions acceptable

6. ATR risk acceptable

7. Margin Requirement

8. Net & Gross Exposure

9. Pyramid parameters validated

10. Portfolio limits acceptable

11. CIO positive recommendation

12. Human approval

**Acceptance Criteria:** The system correctly enforces all 12 conditions. "TRADE-ELIGIBLE" status is clearly displayed.

---

**D1.24 | Part 24 | Exit Engine**

**Scope:** Implement six distinct exit classes:

**1. Fundamental Exit:** Business quality deteriorates.

**2. Valuation Exit:** Price reaches/exceeds intrinsic value.

**3. Technical Exit:** Trend/setup invalidates.

**4. Risk Exit:** Stop/risk limits breached.

**5. Market Exit:** Macro/volatility regime becomes unacceptable.

**6. Thesis Exit:** The reason for owning the stock disappears.

Add **Pyramid Exit** logic: Stop anywhere → EXIT ALL; Target 1 → DOUBLE; Target 2 → TRAIL / TAKE 50%.

**Acceptance Criteria:** Engine monitors all open positions against the 6 exit classes. Pyramid exit logic is correctly applied. Exit signals are generated and displayed.

---

**D1.25 | Part 25 | Monitoring Engine**

**Scope:** Build the continuous monitoring engine that tracks:

**Company:** Earnings, Revenue, Margins, FCF, Guidance, Debt, Management, Green Zone score

**Valuation:** Price, Fair value, Rule #1, MOS

**Macro:** Rates, Inflation, PMI, Employment, VIX, Fear & Greed

**Trading:** Margin Requirement, target, pyramid status, current weekly ATR, current stop, risk/reward

**Portfolio:** Weight, Correlation, Sector, Drawdown, Exposure, Cash, P&L, Portfolio VaR, Position Risk, Volatility, Stress Tests

**Technical:** Trend, RSI, Volume

**Pyramid:** ATRcurrent / ATRinitial, Target progression, Stop status

**Acceptance Criteria:** Monitoring dashboard displays all tracked metrics in real-time. Alerts are triggered when any metric breaches thresholds.

---

#### SECTION VI: VAIIP AI OPERATING ARCHITECTURE (Parts 26-30)

**D1.26 | Part 26 | AI Multi-Agent Architecture**

**Scope:** Establish the infrastructure for all agents defined in the hierarchy:

**Research Layer:** Fundamental Agent (D1.6), Valuation Agent (D1.6/D1.7), Rule #1 Agent (D1.7), Quant Agent (D1.8), Macro Agent (D1.9), Technical Agent (D1.10)

**Control Layer:** Risk Manager Agent (D1.16)

**Capital Layer:** Portfolio Manager Agent (D1.17)

**Executive Layer:** CIO Agent (D1.19)

**Execution Layer:** Execution Agent (D1.30/Phase 2)

**Acceptance Criteria:** Agent framework is operational. A test workflow involving the Fundamental, Risk, and CIO agents produces a coherent result. Agents can communicate via a standardized API.

---

**D1.27 | Part 27 | Agent Responsibility Matrix**

**Scope:** Build a configuration/documentation module that defines the primary question for each agent:

- **Fundamental:** "Is this a good business?"

- **Valuation:** "What is the business worth?"

- **Rule #1:** "Is this a wonderful business at a wonderful price?"

- **Quant:** "Does statistical evidence support it?"

- **Macro:** "Is the environment supportive?"

- **Technical:** "When should we enter/exit?"

- **Risk:** "Can we safely take this risk?"

- **Portfolio Manager:** "Is this the best use of capital?"

- **CIO:** "What should we ultimately recommend?"

- **Execution:** "How should the approved trade be executed?"

**Acceptance Criteria:** The Responsibility Matrix is implemented as a design reference within the agent framework. Each agent's API and logic reflect its primary question.

---

**D1.28 | Part 28 | Agent Output Standard**

**Scope:** Implement a unified output schema for all agents:

TICKER, AGENT, DATE, DATA QUALITY, RECOMMENDATION, SCORE, CONFIDENCE, KEY EVIDENCE, PASS CRITERIA, FAIL CRITERIA, KEY RISKS, CONTRADICTIONS, ASSUMPTIONS, DATA GAPS, REQUIRED FOLLOW-UP, FINAL CONCLUSION

**Acceptance Criteria:** Every agent outputs data in the identical schema. The CIO Agent can ingest and synthesize outputs from all agents.

---

**D1.29 | Part 29 | Human-in-the-Loop Governance**

**Scope:** Implement the authority hierarchy:

AI RESEARCH → AI SYNTHESIS → AI RISK CONTROL → AI PORTFOLIO RECOMMENDATION → HUMAN INVESTMENT APPROVAL → EXECUTION

AI remains decision-support rather than autonomous. Phase 2 may introduce automated execution subject to hard-coded controls.

**Workflow:** PLAN → EXECUTE → LEARN → HUMAN REVIEW

**Acceptance Criteria:** The Master Decision Tree includes a "Human Approval" gate before execution. The UI (D1.31) provides the interface for that approval.

---

**D1.30 | Part 30 | Phase 2 Execution Architecture**

**Scope:** Build the execution layer that is deliberately separated from intelligence:

CIO → Risk → Portfolio Manager → Human → Execution Agent → Broker(s)

Handles: Broker connectivity, Two-broker execution bridge, Order Creation, Order management, Routing, Status, Fills, Slippage, Partial Fills, Rejections, Execution Quality, Execution monitoring, Reconciliation. (This is built in Phase 1 for internal use; Phase 2 productizes it for external clients.)

**Acceptance Criteria:** Execution layer processes orders from the Master Decision Tree. Orders are routed to broker APIs (IBKR, Alpaca, Tradier). Status updates and fill reports are returned to the Monitoring Engine.

---

#### SECTION VII: VALIDATION & CONTINUOUS LEARNING (Parts 31-32)

**D1.31 | Part 31 | Backtesting & Research Sandbox**

**Scope:** Build a robust backtesting engine that tests signals from the **entire pipeline** (Screening → Valuation → Timing → Risk). Must include:

Historical Backtest → Out-of-Sample Test → Walk-Forward → Monte Carlo → Transaction Costs → Slippage → Liquidity Constraints → Regime Analysis → Stress Testing → Scenario Analysis

**Bias Controls:** No Look-Ahead Bias, Survivorship-Bias Control, Point-in-Time Data, Corporate-Action Adjustment

**Acceptance Criteria:** System successfully backtests a defined strategy (e.g., Green Zone + Rule #1 + Mean Reversion) over a 10-year period and provides a performance report (CAGR, Drawdown, Sharpe, Win Rate). All bias controls are verified.

---

**D1.32 | Part 32 | Feedback & Learning Engine**

**Scope:** Build the closed-loop learning mechanism:

SIGNAL → DECISION → TRADE → OUTCOME → ATTRIBUTION → WHAT WORKED? → WHAT FAILED? → MODEL UPDATE → BACKTEST → PRODUCTION

**Track:** Prediction Accuracy, Agent Accuracy, CIO Accuracy, Win Rate, Expected vs Realized Return, Expected vs Realized Volatility, Expected vs Realized Drawdown, Slippage, False Positives, False Negatives

**Acceptance Criteria:** System tracks performance metrics and feeds them back into the backtesting engine. Model updates are logged and versioned. Attribution analysis is available for each trade.

---

#### SECTION VIII: INSTITUTIONAL CONTROL & RECORD KEEPING (Parts 33-35)

**D1.33 | Part 33 | Investment Decision Record**

**Scope:** Build the official audit record for every investment. Must capture:

TICKER, DATE, GREEN ZONE, FUNDAMENTAL SCORE, VALUATION, RULE #1, QUANT, MACRO, TECHNICAL, INTRINSIC VALUE, CURRENT PRICE, MOS, ATR, ENTRY, STOP, TARGET 1, TARGET 2, POST-PYRAMID STOP, R/R, POSITION SIZE, MARGIN REQUIREMENT, NET & GROSS EXPOSURE, POST-PYRAMID SIZE, CIO RATING, CIO CONFIDENCE, RISK MANAGER, PORTFOLIO MANAGER, HUMAN APPROVAL, AUDIT TRAIL

**Acceptance Criteria:** A complete, auditable record is generated for every investment decision. The record includes timestamps and agent outputs at each decision point.

---

**D1.34 | Part 34 | Ten Investment Questions Validation**

**Scope:** Build a validation module that confirms the system answers the Ten Investment Questions:

1. Is the company financially excellent? (D1.4)

2. Does it have a durable competitive advantage? (D1.6)

3. Does it pass Rule #1? (D1.7)

4. Is valuation attractive? (D1.6/D1.7)

5. Does statistical evidence support the thesis? (D1.8)

6. Is the macro environment supportive? (D1.9)

7. Is the technical setup favourable? (D1.10)

8. How much capital should we risk? (D1.14/D1.16)

9. Is this the best use of portfolio capital? (D1.17/D1.18)

10. Should we actually make the investment? (D1.22)

**Acceptance Criteria:** A test suite confirms that each question is answered by the system. The validation module generates a "Ten Questions Report" for any candidate.

---

**D1.35 | Part 35 | Master Operating Model**

**Scope:** Implement the complete investment cycle:

INVESTMENT MANDATE → UNIVERSE → DATA ENGINE → GREEN ZONE SCREEN → FUNDAMENTAL RESEARCH → RULE #1 + VALUATION → QUANT + MACRO → TECHNICAL + TIMING → ATR + TRADE DESIGN → RISK MANAGER (VETO GATE) → PORTFOLIO MANAGER (CAPITAL ALLOCATION) → CIO (FINAL SYNTHESIS) → HUMAN APPROVAL → EXECUTION → MONITORING → FEEDBACK/ATTRIBUTION → BACKTEST/VALIDATION → SYSTEM UPDATE

**Acceptance Criteria:** The full workflow is operational from universe to execution to feedback. System distinguishes between: a good company, a good investment, a good trade today, an appropriately sized trade, and a good portfolio allocation.

---

### 4.2 Phase 2 – SaaS Productization

**D2.1 | Multi-Tenant Architecture & Billing**

**Scope:** Secure registration, subscription management, role-based access, and isolated tenant data and strategy sandboxes.

**Acceptance Criteria:** Core access, isolation, and subscription workflows function as intended.

---

**D2.2 | Tiered Feature Packaging**

**Scope:**

- **Analyst Tier:** Access to AI briefs, alerts, and screening.

- **Quant Tier:** Backtesting, custom indicators, and paper trading.

- **Fund Tier:** Portfolio allocation, reporting, and white-label dashboards.

**Acceptance Criteria:** Tier entitlements and usage controls operate correctly.

---

**D2.3 | Onboarding & Self-Service**

**Scope:** Interactive product tour, documentation, sample strategies, and embedded NPS and feature-request workflows.

**Acceptance Criteria:** Five paying external customers onboarded with less than 15% churn over the first 60 days.

---

### 4.3 Phase 3 – Data & Strategy Flywheel

**D3.1 | Anonymised Intelligence Data Feed**

**Scope:** Aggregate opt-in position, sentiment, and strategy-flow data for dashboards and institutional APIs.

---

**D3.2 | Algo Marketplace**

**Scope:** Provide a framework for vetted third-party strategy leasing, automated fee settlement, and a proposed platform share of 20-30% of subscription revenue.

---

**Phase 3 will be scoped in further detail after successful Phase 2 traction.**

---

## 5. Trial Project (Pre-SOW Condition)

Before full execution of this SOW, the Developer will complete a one-month on-premises trial project.

**Deliverable:** A working prototype of the **Macro Regime Engine (Part 9 / D1.9)** and **Market Timing Overlay (Part 11 / D1.11)**. This includes:

1. A data pipeline for FRED macro data (GDP, CPI, PMI, Yield Curve).

2. A dashboard showing "Crypto Fear & Greed Index vs. Equities Put/Call Ratio divergence" with configurable alerts.

3. A basic classifier for the economic regime (Recovery/Expansion/Slowdown/Recession) based on the data.

**Acceptance:** The dashboard correctly surfaces three historical divergence events using the provided dataset, triggers real-time alerts, and accurately classifies the current economic regime based on FRED data.

**Trial Compensation:** Accommodation.

**IP Treatment:** If both parties agree to continue, the trial work will be absorbed into Phase 1 and treated as company IP under Section 8.

---

## 6. Timeline & Milestones

| Milestone | Target | Key Result |

| :--- | :--- | :--- |

| Trial completion & Go/No-Go | Month 1 | Successful macro prototype dashboard accepted. |

| Foundation & Data Layer (D1.1-D1.3) | Month 1 | Data pipeline live, Universe Manager operational, and Investment Mandate configured. |

| Investment Intelligence (D1.4-D1.7) | Month 2 | Green Zone Screening, Research Dossier, Special Valuation Screens, and Rule #1 Engine are functional. |

| Market & Quantitative Intelligence (D1.8-D1.11) | Month 2.5 | Quant, Macro, Technical, and Market Timing engines are live and providing recommendations. |

| Trade Construction & Risk (D1.12-D1.15) | Month 3 | ATR Pyramid Engine, Investment Risk Engine, Core Risk Calculations, Margin Requirement, Net & Gross Exposure and Portfolio Risk Limits are operational. |

| Governance & AI Architecture (D1.16-D1.30) | Month 3.5 | Full AI Multi-Agent Framework (Parts 26-30) is operational. Risk Manager, Portfolio Manager, and CIO Agents are functioning. |

| Validation & Records (D1.31-D1.35) | Month 4 | Backtesting Engine, Feedback & Learning Engine, Investment Decision Records, and Master Operating Model are complete. |

| **Phase 1 Full Acceptance** | **Month 4** | 20 live trades executed through the complete system. All 35 Parts are validated. |The AI co-pilot (CIO + agents) is a core part of the Trader's daily workflow.

| SaaS MVP Private Alpha (D2.1-D2.2) | Month 5 | Three external traders testing the system. |

| Public Launch – Tier 1 & 2 | Month 6 | Five paying clients and MRR above \$1,000. |

| Phase 3 Planning | Month 7 | Scope informed by revenue and traction. |

---

## 7. Compensation

### 7.1 Equity

The Developer will receive **[20]%** common equity in the newly formed company, subject to a four-year vesting schedule with a one-year cliff. Equity will vest monthly thereafter.

### 7.2 Accommodation

The Trader will provide a private furnished room and utilities at **[Maben Flats Estate]** for the Developer's use, valued at \$**[Fair Market Rent]** per month. The parties intend this accommodation to be recorded as a non-cash capital contribution by the Trader and to offset cash salary for the first three months.

### 7.3 Expenses

All pre-approved third-party costs, including cloud services (AWS/Azure), market data APIs (e.g., TIKR, Alpha Vantage, FRED), and other approved project expenses, will be paid by the Trader/CEO from company or personal funds.

---

## 8. Intellectual Property & Confidentiality

**Ownership:** All code, models, data pipelines, algorithms, designs, and documentation created by the Developer in connection with the project will be the exclusive property of the company.

**Assignment:** The Developer agrees to execute all assignments and documents necessary to perfect the company's intellectual-property rights, including the proprietary VAIIP architecture and all 35 Parts of the investment framework.

**Confidentiality:** Both parties will maintain the confidentiality of proprietary trading methods, business strategies, user data, source code, models, credentials, and other non-public project information.

---

## 9. Governance & Reporting

- **Weekly Stand-up:** 30-minute meeting to review sprint progress, blockers, and immediate priorities.

- **Monthly Strategy Review:** The Trader may reprioritize features based on market feedback and business requirements.

- **Code Repository:** All code commits will be maintained in a private company repository.

- **Deployment Policy:** No production deployment will be made without the Trader's awareness and final approval.

---

## 10. Acceptance & Signatures

By signing below, the parties acknowledge and agree to the scope, compensation, responsibilities, milestones, and obligations set forth in this SOW.

| **Trader / Founder** | **Developer / Co-Founder** |

| :--- | :--- |

| Name: Ajomovuai Arausi | Name: Dere Ukere |

| Signature: _________________________ | Signature: _________________________ |

| Date: ______________________________ | Date: ______________________________ |

---

**Document completion note:** Bracketed commercial terms—including equity percentage, stipend, rent value, and revenue threshold—remain to be finalized by the parties. This SOW is a "living document" and can be amended by mutual agreement to reflect the evolving product scope and business needs.

---

## Full Traceability Matrix

| Part | Title | Deliverable |

| :--- | :--- | :--- |

| 1 | Investment Mandate & Objectives | D1.1 |

| 2 | Investment Universe | D1.2 |

| 3 | Data & Research Infrastructure | D1.3 |

| 4 | Green Zone Screening | D1.4 |

| 5 | Special Valuation Screens | D1.5 |

| 6 | Institutional Research Dossier | D1.6 |

| 7 | Rule #1 Engine | D1.7 |

| 8 | Quantitative Intelligence | D1.8 |

| 9 | Macro Regime Engine | D1.9 |

| 10 | Technical Timing Engine | D1.10 |

| 11 | Market Timing Overlay | D1.11 |

| 12 | ATR & Pyramid Engine | D1.12 |

| 13 | Investment Risk Management Engine | D1.13 |

| 14 | Risk Management Core Calculations | D1.14 |

| 15 | Portfolio Risk Limits | D1.15 |

| 16 | Risk Manager Agent | D1.16 |

| 17 | Portfolio Manager Agent | D1.17 |

| 18 | Capital Allocation Engine | D1.18 |

| 19 | CIO Agent | D1.19 |

| 20 | CIO Confidence Model | D1.20 |

| 21 | Agent Conflict Resolution | D1.21 |

| 22 | Master Investment Decision Tree | D1.22 |

| 23 | Entry Protocol | D1.23 |

| 24 | Exit Engine | D1.24 |

| 25 | Monitoring Engine | D1.25 |

| 26 | AI Multi-Agent Architecture | D1.26 |

| 27 | Agent Responsibility Matrix | D1.27 |

| 28 | Agent Output Standard | D1.28 |

| 29 | Human-in-the-Loop Governance | D1.29 |

| 30 | Phase 2 Execution Architecture | D1.30 |

| 31 | Backtesting & Research Sandbox | D1.31 |

| 32 | Feedback & Learning Engine | D1.32 |

| 33 | Investment Decision Record | D1.33 |

| 34 | Ten Investment Questions | D1.34 |

| 35 | Master Operating Model | D1.35 |

---

**END OF DOCUMENT**